LOG BOOK SHEET

| STUDENT ID | 2403018 |
| --- | --- |
| NAME | Carl Gardiner |
| WORKPLACE | Ordnance Survey |
| ACADEMIC SUPERVISOR | Peter Lewis |
| WORKPLACE SUPERVISOR | Tom Prutz |

PROJECT TITLE

Data Seeding Script for Development Environment Deployments

Week Number: 4th – 6th March

Items for discussion:

How should I update the Gantt Chart? After discussion with my workplace supervisor, we have come to the conclusion that adding tasks about making the data seeded in the data seeding pipeline idempotent (the ability to provision something and the end result be the same every time) would be better than having a separate teardown pipeline to safeguard production and keep development data more stable.

How can I improve my risk analysis to make it clear that many potential security vulnerabilities were discovered when carrying out the project, and how to incorporate that discovery into my report?

How much carryover is there between the project proposal and the initial sections of the project report?

Record of discussion:

It was decided that separate Gantt Charts would be saved at the end of each week of work, to indicate how much work had been achieved and to show the evolution of the project. Additional tasks will be added to these subsequent Gantt Charts when they appear, incorporating them into the project timeline.

It was decided the risk analysis needs to incorporate elements such as a risk matrix and weighting system to help achieve better marks for this section. Security vulnerabilities found when conducting the project will be incorporated in the to the risk analysis.

Whilst the project proposal and initial sections of the project will be similar, it was decided that there should be a degree of rewriting to reduce the word count and make this section more concise in the report. There could also be discoveries during the project which should be incorporated into the report’s initial sections.

Action points:

| No. | Action Required | By Whom | By When |
| --- | --- | --- | --- |
| 1 | Create separate Gantt Charts each week | Carl Gardiner | 9th March |
| 2 | Add new steps for idempotency in the Gantt Chart | Carl Gardiner | 9th march |
| 3 | Add notes on additional security vulnerabilities found when carrying out the project to the report | Carl Gardiner | 25th March |
| 4 | Incorporate a Risk Matrix into the Risk Analysis | Carl Gardiner | 25th March |
| 5 | Rewrite the Introduction and Objectives/ Success Criteria from the project proposal to better conform to the project report | Carl Gardiner | 25th March |